Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 june 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ – E-Commerce Application |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

# Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using email and password. | 2 | High | Ballari Vinuthna |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely. | 2 | High | Ballari Vinuthna |
| Sprint-1 | Authentication | USN-3 | As a user, I can logout from the application. | 1 | Medium | Ballari Vinuthna |
| Sprint-2 | Product Management | USN-4 | As a user, I can browse all available products. | 3 | High | Ballari Vinuthna |
| Sprint-2 | Product Search | USN-5 | As a user, I can search products by name. | 2 | High | Ballari Vinuthna |
| Sprint-2 | Product Details | USN-6 | As a user, I can view detailed product information. | 2 | High | Ballari Vinuthna |
| Sprint-3 | Cart Management | USN-7 | As a user, I can add products to cart. | 3 | High | Ballari Vinuthna |
| Sprint-3 | Cart Management | USN-8 | As a user, I can update or remove cart items. | 2 | High | Ballari Vinuthna |
| Sprint-3 | Order Processing | USN-9 | As a user, I can place an order successfully. | 3 | High | Ballari Vinuthna |
| Sprint-4 | Order Tracking | USN-10 | As a user, I can track my orders. | 2 | Medium | Ballari Vinuthna |
| Sprint-4 | Admin Dashboard | USN-11 | As an admin, I can manage products. | 3 | High | Ballari Vinuthna |
| Sprint-4 | Admin Dashboard | USN-12 | As an admin, I can manage users and orders. | 3 | High | Ballari Vinuthna |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 15 | 20 Feb 2026 |
| Sprint-2 | 18 | 6 Days | 22 Feb 2026 | 27 Feb 2026 | 18 | 27 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 01 Mar 2026 | 06 Mar 2026 | 20 | 06 Mar 2026 |
| Sprint-4 | 20 | 6 Days | 08 Mar 2026 | 13 Mar 2026 | 20 | 13 Mar 2026 |

# Velocity Calculation

Total Story Points Completed = 73

Number of Sprints = 4

Average Velocity = 73 ÷ 4 = 18.25 Story Points per Sprint

If sprint duration is 6 days:

Average Velocity Per Day = 18.25 ÷ 6 = 3.04 Story Points/Day

Burndown Chart:

### Data Used

| Day | Estimated Effort | Actual Effort |
| --- | --- | --- |
| Day 0 | 73 | 73 |
| Day 1 | 61 | 60 |
| Day 2 | 49 | 50 |
| Day 3 | 37 | 35 |
| Day 4 | 25 | 28 |
| Day 5 | 13 | 12 |
| Day 6 | 0 | 0 |

### Description to Paste Below the Chart

The burndown chart illustrates the progress of the SHOPEZ E-Commerce Application development during the sprint cycle. The estimated effort line represents the planned completion of story points, while the actual effort line shows the real progress achieved by the developer. The chart demonstrates that the project was completed successfully within the planned timeline, with all story points completed by the end of the sprint.

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts